PVMath UG Formation Guide

From sole operator to PVMath UG (haftungsbeschränkt)
June 2026

Disclaimer: Practical guidance based on the current PVMath setup — not legal or tax advice. For UG formation, employment contract review, and VAT, use a Steuerberater and ideally a Fachanwalt für Gesellschaftsrecht in Bavaria.

# Where you are today

| Item | Current state |
| --- | --- |
| Legal operator | Mohammed Ismail Pasha personally — Impressum/Terms, Regensburg |
| Product | SiteIQ, TopoIQ, YieldIQ live at siteiq.pvmath.com / topoiq.pvmath.com |
| Website | pvmath.com — Professional €149/mo, Developer €499/mo, VAT noted |
| Payments | Stripe not live yet — good timing to open under the UG |
| Job | Full-time solar engineer at Ideematec GmbH — side project |
| Domains | pvmath.com, pvmath.de, pvmath.eu |

A UG (haftungsbeschränkt) fits: low start capital (from €1), limited liability, credible for B2B EPCs, path to GmbH later.

# Phase 0 — Before you spend money (1–2 weeks)

## Step 1: Check your employment contract

This comes first.

Read Nebentätigkeitsklausel, Wettbewerbsverbot, IP clause

PVMath (solar screening SaaS) may overlap with EPC work — disclose Nebentätigkeit in writing

Get written approval before registering the UG if required

Keep PVMath outside work hours and on personal equipment until approved

Without this, a UG can create employment risk.

## Step 2: Decide company details

Suggested legal name: PVMath UG (haftungsbeschränkt)

Sitz (registered office): Regensburg

Geschäftsführer: Mohammed Ismail Pasha (sole founder)

Stammkapital: €1,000–€2,500 typical for SaaS; minimum legal is €1

Unternehmensgegenstand: e.g. Entwicklung und Vertrieb von Software für die technische Vorprüfung und Standortanalyse von Photovoltaik-Freiflächenanlagen (Steuerberater refines)

UG rule: 25% of annual profit retained until Stammkapital reaches €25,000 (optional GmbH conversion later)

## Step 3: Book professionals

Steuerberater (Regensburg or remote) — formation, VAT, bookkeeping

Notar — Ein-personen-UG via Musterprotokoll (~€300–€500 for solo founder)

Optional: lawyer for SaaS AGB beyond current English terms

Budget ballpark: €800–€2,000 setup + ~€100–€250/month accounting once revenue starts.

# Phase 1 — Form the UG (2–4 weeks)

## Step 4: Notary — Gesellschaftsgründung

Bring: ID, Meldebescheinigung, company name (check IHK/Unternehmensregister), registered address, Stammkapital amount.

Notarise Gesellschaftsvertrag (Musterprotokoll for standard solo UG)

You become Geschäftsführer

Handelsregister application prepared

## Step 5: Pay Stammkapital

Open Geschäftskonto (see Phase 3)

Transfer Stammkapital with reference Stammkapitaleinlage PVMath UG

Bank issues Einzahlungsbestätigung → back to notary/register

## Step 6: Handelsregister entry

Notary submits to Amtsgericht Regensburg

Wait for HRB number — often 1–3 weeks

May operate as PVMath UG (haftungsbeschränkt) i.G. before entry; B2B prefers full HRB

# Phase 2 — Gewerbe & tax (same month)

## Step 7: Gewerbeanmeldung

At Stadt Regensburg Gewerbeamt (or online): Software / IT-Dienstleistungen. Fee ~€20–€60.

## Step 8: Finanzamt — Fragebogen zur steuerlichen Erfassung

| Topic | Recommendation for PVMath |
| --- | --- |
| Umsatzsteuer | Regular VAT (19%) — site already mentions VAT for EU; not Kleinunternehmer §19 |
| USt-IdNr. | Request DE… VAT ID for B2B EU invoices |
| Gewerbesteuer | Applies once profit exceeds Freibetrag (~€24,500) |
| Geschäftsführer salary | Steuerberater models Gehalt vs. Gewinnausschüttung |

## Step 9: IHK membership

Software UG in Bavaria → IHK membership mandatory (~€50–€150/year initially).

# Phase 3 — Business infrastructure

## Step 10: Business bank account

Options: Kontist, Finom, N26 Business, Deutsche Bank, etc.

Use for: Stripe, Railway, Supabase, Namecheap, Brevo, all SaaS costs.

## Step 11: Accounting setup

Lexoffice, sevDesk, or Steuerberater with DATEV

Separate business vs. personal expenses from day one

## Step 12: Insurance

Betriebshaftpflicht with IT-/Software-Haftung (recommended before first paid customer)

Optional: Cyber-Versicherung for paying EU enterprise clients

# Phase 4 — Move PVMath assets into the UG

## Step 13: IP & asset transfer

| Asset | Action |
| --- | --- |
| GitHub repo (IsmailPVMath/siteiq) | Transfer to UG org or exclusive license to UG |
| Domains (pvmath.com/.de/.eu) | Transfer registrant to PVMath UG at Namecheap |
| Code, brand, logo | IP-Übertragungsvertrag from founder → UG |
| Supabase / Railway / Brevo | Update billing entity to UG |
| Stripe (when live) | Register under UG name + HRB |

## Step 14: Contract stack for B2B SaaS

AGB / Terms — contracting party = UG, liability limits for screening outputs

Datenschutzerklärung — controller = UG, Supabase processor

Impressum — full TMG block with HRB and USt-IdNr.

AVV/DPA for enterprise customers

Keep existing screening disclaimers (Knowledge Centre, non-bankability terms).

# Phase 5 — Update pvmath.com

## Step 15: Impressum (after HRB)

PVMath UG (haftungsbeschränkt)
[Straße, PLZ Regensburg]
Deutschland

Geschäftsführer: Mohammed Ismail Pasha
Handelsregister: Amtsgericht Regensburg, HRB [number]
USt-IdNr.: DE[number]

Update: impressum.html, privacy.html, terms.html, index.html footer.

## Step 16: Stripe & invoicing

Stripe account → PVMath UG, German entity

Products: Professional €149, Developer €499 (net + 19% VAT DE B2C; reverse charge EU B2B)

Invoice template: UG details, Leistungszeitraum, net/gross, USt

Wire STRIPE_LINK in pvmath_auth.py when ready

# Phase 6 — Operating rhythm (ongoing)

## Monthly

Bookkeeping / Steuerberater upload

VAT prepayment if applicable

Review usage limits, support, Railway costs

## Annually

Jahresabschluss + Offenlegung (Steuerberater advises on Bundesanzeiger)

Renew domains, insurance

Update Engineering Manual / public guides if product changes

## UG-specific

Reserve 25% of profit until €25k Stammkapital (mandatory)

Consider GmbH conversion when revenue justifies €25k capital

# UG now vs cheaper alternatives

With PVMath today (live product, Stripe not yet live, early access, side project), a UG is not urgent. It becomes worth it when you start invoicing B2B customers or want limited liability on paid subscriptions.

| Path | Cost / speed | Liability | B2B credibility | When it fits |
| --- | --- | --- | --- | --- |
| Stay private (no Gewerbe) | Free | Personal | Low for paid SaaS | Free tier only, no invoices |
| Einzelunternehmen + Gewerbe | ~€20–60, few days | Personal (unlimited) | OK for small invoices | First paid tests, low volume |
| UG (haftungsbeschränkt) | ~€800–2,000, 6–10 weeks | Limited | Good for EPCs / €149–499 subs | Ready to sell seriously |
| GmbH | €25k+ capital | Limited | Best for large contracts | Later, if revenue justifies it |

## Recommended sequence (2026)

Wait for Ideematec Nebentätigkeit approval (in process)

Do not rush UG until Stripe live, first paying customer, or EPC asks for company invoice

Cheaper bridge: Gewerbeanmeldung as Einzelunternehmer when first payment is close — convert to UG when revenue or liability justifies ~€1–2k setup

Bottom line: UG is worth it when you sell, not because the app is live. If it stays free-tier only for 12+ months, UG early is mostly admin cost.

# Future: Products vs Services vs Survey

Long-term vision: PVMath SaaS + detailed layout / project design services worldwide + (after drone licence A2/C1 and capital) LiDAR survey services on the website. These are three business lines under one brand — not one operational model.

## Three lines — different risk and regulation

| Line | What it is | Risk / regulation |
| --- | --- | --- |
| PVMath SaaS | Screening software (SiteIQ, TopoIQ, YieldIQ) | Product liability, AGB, GDPR |
| Engineering services | Layout, project design, worldwide consulting | Professional engineering liability, project SOW per job |
| LiDAR / drone survey | Field data collection for solar sites | EU drone law, aviation insurance, equipment capex, survey-grade claims |

## Does this change company formation?

No new company type required — expand Unternehmensgegenstand at formation or later (Satzungsänderung if needed)

Example broad Gegenstand (Steuerberater refines): Softwareentwicklung; technische Beratung und Planung für Photovoltaik-Freiflächenanlagen; geoinformationsbezogene Dienstleistungen

Drone A2/C1 is operator certification — not company formation

LiDAR needs separate capital (often €50k–200k+ useful kit), insurance, and clear deliverable scope — official Vermessung in Germany is regulated; solar screening terrain may be positioned differently (lawyer + Steuerberater define wording)

Same UG is usually fine — but separate contracts and separate insurance per line are mandatory

## Phased approach

### Phase A — next 12 months (while at Ideematec)

PVMath = SaaS only on website

Optional consulting as contact@ only — no full Services page until entity + insurance ready

Form UG when SaaS invoices start (or Einzelunternehmer first if Steuerberater agrees)

### Phase B — leave Ideematec, add Services section

Same PVMath UG (or GmbH later) with two contract types: SaaS subscription vs engineering SOW

Website: Products | Services — same brand, different terms

Professional indemnity / Berufshaftpflicht for engineering work

Services (layout/design) will likely pay faster than subscriptions early on.

### Phase C — drone + LiDAR (after licence + capital)

Option 1: Same UG, division PVMath Survey — separate insurance and SOW

Option 2: Second entity (survey-only UG) if lawyer wants liability ring-fenced

Do not list LiDAR on website before licence, insurance, entity, and scope are ready

Many founders use one UG first and split only when LiDAR revenue and risk are real.

## Entity structure options

Option A — One UG, broad purpose: simplest admin; mixed liability — mitigate with insurance + SOWs

Option B — PVMath (software) + separate engineering brand: cleaner insurance, more admin

Option C — One UG, separate contract templates per line (recommended for product-led founders): SaaS T&Cs, engineering project contract, survey SOW

## What NOT to do

Quit Ideematec on SaaS MRR alone — unlikely to replace salary quickly

Advertise survey-grade or bankable LiDAR before you can deliver and insure it

Mix screening-grade SaaS language with field-survey promises on the same page without disclaimers

Over-engineer two companies at UG formation — expand when LiDAR is real

## Decision tree

Ideematec approval received?

Yes → build product + first users; defer UG until first invoice or Stripe

First paying customer? → UG (or Einzelunternehmer → UG within 6 months)

Leave Ideematec?

When services pipeline OR SaaS MRR covers 6–12 months runway

Add LiDAR?

When A2/C1 + insurance + equipment fund + deliverable scope defined

Same UG with expanded Gegenstand usually fine; separate insurance mandatory

# Suggested timeline

Week 1–2: Employment clearance + Steuerberater + Notar booking

Week 3–4: Notar + Stammkapital + Gewerbe + Finanzamt

Week 5–7: Handelsregister HRB

Week 8–10: Bank + asset transfer + website + Stripe

Realistic total: 6–10 weeks from go to first invoice as UG.

# What NOT to change

App code / Railway / modules — unaffected by UG formation

Product claims — keep screening-grade honesty

Pricing — can stay; invoice as UG with VAT

# Immediate next 3 actions

Complete Ideematec Nebentätigkeit approval (in process — expected ~next week)

After approval: email 2 Steuerberäter — Einzelunternehmer vs UG for SaaS + future services

Defer UG until Stripe live or first B2B invoice; book IHK name check when ready

Generated for PVMath / Mohammed Ismail Pasha · pvmath.com · For personal planning only — confirm all steps with Steuerberater and Notar.